| Activity | Action | FM | FPC | ERC | RM | Fin | PA | DRC | Dpt | IT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pre-Disaster (recommended) | - Clean roof drains - Check underground submarine doors | X | X |  |  | X |  |  |  |  |
|  | - Identify response vendors and establish agreement | X | X | X |  | X |  |  |  |  |
|  | - Provide notification to insurance company |  |  |  | X |  |  |  |  |  |
|  | - Identify TDEM Public Assistance Officer assigned to institution - Identify disaster recovery consultant and establish agreement |  |  |  |  |  | X |  |  |  |
| Post Disaster Initial | - Secure property from further damage - Move, but do not remove debris and damaged materials (includes roofing and plumbing materials) | X |  | X |  |  |  |  | X |  |
|  | - Evaluate damage with insurance adjuster and FEMA. |  | X |  | X |  | X | X | X | X |
|  | - Catalog property losses (all types of property) by building or vicinity of building including photos | X | X |  | X |  |  | X | X | X |
|  | - Begin debris removal & clean up. Salvage proceeds should reduce recovery costs. | X | X |  |  |  |  |  | X | X |
| Post Disaster Financial Set Up | - Create program codes to be used only for specific disaster, system-wide, to be used by all affected campuses. - Separate program codes are required for each fund group, and within types of fund group 7 sources. - Program code descriptions identify the disaster - Project ID’s identify the campus building |  |  |  |  |  | X |  |  |  |
|  | - Identify depository (FEMA, Insurance, and TxDEM funds) and recovery (expenditure) cost centers needed for campus departments in local funds as well as capital and construction funds. |  | X |  |  | X | X |  | X | X |
|  | - Request cost centers as needed. |  |  |  |  | X | X |  |  |  |
|  | - Set up Disaster table information |  |  |  |  |  | X |  |  | X |
|  | - If estimated costs are known, budgets will be created appropriately. - If estimated costs are unknown, initial budgets are set at $500,000 for major capital/construction projects, $60,900 for minor, and $25,000 for departmental local recovery cost centers. - As projects are reviewed and actual needs and budgets are developed, budgets will be adjusted by Facilities Management or Campus Departments. |  | X |  |  | X | X |  |  |  |
|  | - Compare budgets to PW submissions as PW’s are written or changes submitted. - Request budget adjustments as needed. |  |  |  |  | X | X |  | X |  |
|  | - Fund expenditure cost centers at minimum of FYE to the extent of recovery, insurance, HEAF and other funds received and allocated. |  |  |  |  |  | X | X |  |  |
|  | - Respond to fiscal year end deficit cost center questions for all disaster recovery cost centers |  |  |  |  |  |  |  |  |  |
| Recovery Activities | - Follow standard university guidelines for procurement unless specific emergency guidelines are issued by the Governor’s Office. | X | X |  |  | X |  |  | X | X |
|  | - Follow additional procurement documentation guidelines specific to Disaster Recovery. - Submit all additional documentation to Plant Accounting each month. | X | X |  |  | X |  |  | X | X |
|  | - Follow documentation guidelines for Departmental replacement of Furniture, Fixtures, & Equipment. - Submit all additional documentation to Plant Accounting each month. |  |  |  |  |  | X |  | X | X |
|  | - Follow forced account labor documentation guidelines. - Submit all additional documentation to Plant Accounting each month. | X | X |  |  |  | X |  | X | X |
|  | - Follow documentation guidelines for force account materials activities. |  |  |  |  |  |  |  |  |  |
|  | - As costs outside of original PW (scope and cost) are identified, provide information to Disaster Recovery Consultant (via Plant Accounting). - Work with TxDEM to prepare updated PW reports. | X | X |  |  | X | X | X | X | X |
|  | - Follow additional Payment documentation guidelines. | X | X |  |  | X | X |  | X | X |
|  | - Prepare allocation of Direct Administrative Costs, insurance and other funds by PW. |  |  |  |  |  |  | X |  |  |
| Records Retention | - Physical custody of records |  |  |  |  |  | X |  |  |  |
|  | - Provide copies of all contracts, purchase orders, and change orders with building and PW information | X | X |  |  |  |  |  | X | X |
|  | - Obtain electronic copies of all Vouchers and Payment documents. |  |  |  |  |  | X |  |  |  |
|  | - Maintain PS tables to match vouchers and journals to disaster, PW, building, and category. |  |  |  |  |  |  |  |  |  |
|  | - Organization of all procurement and payment documentation, including referencing, by PW and Building |  |  |  |  |  | X |  |  |  |
|  | - Maintain records checklist for all PW’s and files. |  |  |  |  |  | X |  |  |  |
|  | - Records destruction schedules and physical destruction |  |  |  |  |  | X |  |  |  |
| Audit/ Closeout | - Maintain listing of Project Worksheet and TxDEM Bundle numbers (referenced to buildings and cost centers), expenditures, recovery by source, and audit status |  |  |  |  |  | X | X |  |  |
|  | - Maintain PeopleSoft tables that cross-reference cost centers and expenditures with Disasters and Project Worksheets |  |  |  |  |  | X |  |  |  |
|  | - Ensure that Administration & Finance and Internal Audit are notified of all audits scheduled |  |  |  |  |  | X |  |  |  |
|  | - Obtain and provide all audit documentation requested | X | X |  | X | X | X | X | X | X |
|  | - Prepare audit responses |  |  |  |  |  | X | X |  |  |